Sprint Retrospective

Sprint 1 – 2/12/2021

What went well this sprint:

* We completed all our PBIs on time accomplishing our goal
* Communication was good throughout the sprint (stand-ups and pull requests were very helpful)

What did not go well this sprint:

* We had issues with the chip interacting with the machines which set up back
* We overestimated our story points during planning poker

New ideas:

* Touch base with client more frequently throughout the week rather than waiting until the sprint review

Actions to be taken:

* Improve planning poker estimation based on our experience
* Touch base with client more frequently
* Continue to communicate about individual progress with the entire group through slack, stand-up, pull requests, and trello.