Sprint 3 – 3/12/2021

Sprint Retrospective

What went well this sprint:

* We made our Trello cards formatted much nicer for ease of use and more detailed explanations
* We completed a lot of cards and made good progress, we even had to add some more cards after the first week
* The look and feel of the GUI along with other new features makes it look a lot nicer and more natural. We like how our settings looks similar to a typical Windows application settings screen
* Live data plotting!

What did not go well this sprint:

* We are still unable to get data from the machine. Unfortunately out of our control.
* We had some miscommunication about the expectation of when cards should be completed by once they are assigned
* Some people feel as though others are not quite pulling their weight and perhaps not being realistic about how much they think they can complete before the next meeting. Maybe not working enough outside of class/group meeting times.

New ideas:

* Due dates on cards for clearer expectations about when cards are supposed to be complete
* If you have a question throw it in slack or text someone, don’t wait until the next meeting to get it answered, especially if we do not meet for a while
* Put a comment on the card after every time you work on it

Actions to be taken:

* The Scrum Master will add rough due dates on the cards throughout the sprint for clearer expectations about when they should be complete
* Keep updating cards on Trello more, comment on the card every time you work on it and make sure to move it to the appropriate list as your work progresses
* Be realistic and honest about how much you can complete before the next meeting, if you have other projects due or meetings that make you unable to work on something on a particular day that is fine but we need to know so we can all potentially shuffle cards to be the most efficient
* Communicate questions as they occur, do not wait until the next meeting to get a question answered by the team or by Dr. Wittman if avoidable