Sprint 4 – 3/26/2021

Sprint Retrospective

What went well this sprint:

* The error handling works nicely, and the client was pleased
* The GUI is coming along nicely and looks very clean
* We communicated well with our outside resources (Dr. Brevick, Dr. Wittman, Mr. Wittman)
* We learned how to use extensometer better and more about how to run the tests
* Overall, we feel that the new due date system helps create a clearer expectation of when tasks are to be completed

What did not go well this sprint:

* Several of us had extenuating circumstances that caused us to be unable to do work for a day or two each, this put us a bit behind overall for this sprint
* Extensometer data still very noisy despite all our efforts
* We still feel that our style could be improved, specifically remembering to comment better and more as we code
* There have still been some communication issues between team members

New ideas:

* Communicate directly and promptly with a team member that you need information from or have an issue with

Actions to be taken:

* Implement the above new idea